# DatingDex Build — Manual Tasks Log

Purpose: Track every manual task that comes up during the DatingDex build so Nick can add automation to the Agent Hands daemon.

Started: April 9, 2026

Format: Each entry captures what was needed, why the daemon couldn’t do it, and a suggested action type for Daemon v2.

## Task Log

| # | Date | Manual Task | Why Daemon Can’t Do It | Suggested Daemon Action |
| --- | --- | --- | --- | --- |
| 1 | Apr 9 | Add 3 Twilio env vars to Vercel for YouBeTheJudge: TWILIO_ACCOUNT_SID, TWILIO_AUTH_TOKEN, TWILIO_PHONE_NUMBER. Copy values from Twilio Console dashboard. Then redeploy. | Cowork cannot read sensitive credentials from browser (blocked by security). Daemon has vercel set_env but needs the token values passed in. | vercel set_env_bulk with env_vars dict. Daemon could prompt user for token values via env_prompt executor, then call Vercel API directly. |
| 2 | Apr 14 | Enroll in Apple Developer Program ($99/year) at developer.apple.com/programs/enroll. Requires Apple ID with 2FA, legal entity name, D-U-N-S number if filing as an LLC, payment method. Approval is 24-48h. | Apple’s signup uses SMS 2FA + sometimes a phone interview for entity verification. Daemon has browser_click and wait_2fa but can’t receive SMS codes or answer a phone call. | Add apple_developer_enroll executor: env_prompt for credentials + browser_click to drive the signup + wait_2fa at SMS gate. Phone-interview step stays human. |
| 3 | Apr 14 | Create Google Play Console account ($25 one-time) at play.google.com/console/signup. Requires Google account, photo of government ID, payment method. ID verification is 24-48h async. | Google requires uploading a photo of a physical ID, which the daemon has no way to obtain from the user’s filesystem without consent. | Add play_console_enroll executor that fills the form via browser_click and pauses at the ID-upload step with a file_upload prompt to the user. |
| 4 | Apr 14 | In Apple Developer portal, register App ID com.makeasongaboutyou.app and enable the Associated Domains capability. | Requires authenticated session on developer.apple.com which uses 2FA on every new-device login. Once past 2FA, the rest is App Store Connect API callable. | Add apple_dev_register_bundle_id executor using the App Store Connect REST API + a stored .p8 private key. One-time setup: generate the ASC API key and store it in ~/.claude_runner/asc_api_key.p8. |
| 5 | Apr 14 | In App Store Connect, create the Make a Song About You iOS listing. Paste every field from make-a-song/app-store/APP_STORE_LISTING.md (description, keywords, categories, age rating, privacy labels, etc). | ASC has a full REST API that can do all of this except for uploading screenshots (which goes through the same API but needs the PNG bytes). | Add asc_create_listing executor using the appstoreconnect-python library. Prereq: ASC API key from step 4. Input: APP_STORE_LISTING.md parsed into the API’s field shape. |
| 6 | Apr 14 | Open Xcode, archive the iOS build, sign with Apple Developer cert, upload to App Store Connect via Transporter (or Xcode Organizer > Distribute App). | Xcode archive+sign uses the macOS login keychain and prompts for ’Codesign wants to access key...’. Daemon has no access to the keychain unlock prompt. | Add fastlane_deliver_ios executor that runs `fastlane gym` + `fastlane pilot upload` from CLI. Prereqs: Fastlane installed, ASC API key, signing cert + private key imported to keychain with security unlock-keychain pre-step. |
| 7 | Apr 14 | Generate Android release keystore: `keytool -genkey -v -keystore ~/.android-keystores/makeasong-release.jks -keyalg RSA -keysize 2048 -validity 10000 -alias makeasong`. Back up keystore + passwords to 1Password. IF YOU LOSE THIS KEYSTORE YOU CAN NEVER UPDATE THE APP. | keytool is automatable. The risk (loss = perma-locked out) is what makes this human-verified. | Add android_keystore_generate executor that runs keytool + prompts user to confirm-copy the .jks + passwords to 1Password via a blocking pause step. Second confirmation before proceeding. |
| 8 | Apr 14 | Create Google Play Console listing for com.makeasongaboutyou.app. Paste every field from make-a-song/app-store/PLAY_STORE_LISTING.md, fill the Data Safety form, upload AAB to Internal testing. | Google Play Developer Publishing API supports all of this (edits, tracks, listings, screenshots). | Add play_console_create_listing executor using google-api-python-client + a Play Console service account JSON. One-time setup: Play Console > Setup > API access > link a GCP project + generate service-account JSON. |
| 9 | Apr 14 | Recruit 12 testers (personal email addresses) and run closed testing track for 14+ days. Required by Google for new personal developer accounts before Production unlocks. | This is a Google-enforced minimum wait period — 14 calendar days. No executor can collapse it. | Use the scheduled-tasks MCP: schedule a ’promote_to_production’ trigger 14 days after internal test starts. Daemon can send Mac + Pushover notifications at day 12 and day 14. |
| 10 | Apr 14 | Submit iOS build for App Store Review; submit Android build to Play Production. Respond to reviewer messages (land in Apple ID / Play Console dashboard email). | Submission is API-callable on both platforms. Responding to reviewer comments is human-written. | Add apple_asc_submit_for_review + play_promote_to_production executors. For reviewer replies: wire the Gmail MCP to a ’reviewer_reply_notify’ recipe that Pushovers Nick when review messages arrive. |
| 11 | Apr 14 | Capture 5 screenshots per device size (iOS 6.9", iOS 6.5", iPad 13", Android phone) = 20 PNGs total. Frame them in Apple/Google marketing templates for a polish pass. Upload to both stores. | Raw capture is automatable (Playwright script at make-a-song/app-store/screenshots/generate.mjs). Framing currently needs Figma or screenshots.pro. | Playwright executor: run `node app-store/screenshots/generate.mjs` after deploy. Framing: integrate Fastlane’s `frameit` (free, open-source) or screenshots.pro API. Upload: appstoreconnect-python + google-api-python-client screenshot endpoints. |
| 12 | Apr 14 | Verify privacy policy page at makeasongaboutyou.com/privacy and support page at /support are live and list every third-party SDK (Stripe, Supabase, Resend, PostHog, Anthropic). Required for both stores. | Daemon can write code + deploy, but privacy policy copy needs legal review (or a generator like iubenda/Termly). | Add scaffold_privacy_policy recipe that generates a Next.js page from a template with third-party SDK disclosures + links to a Termly/iubenda generator for legal review. Legal review stays human. |
| 13 | Apr 14 | After Apple Developer enrollment: copy the 10-char Team ID from developer.apple.com/account (top-right) and replace `__TEAMID__` in public/.well-known/apple-app-site-association, commit, redeploy. | Already automatable — just needs the Team ID value as input. Recipe is defined at make-a-song/app-store/agent-hands-recipes.json as `fill_team_id_in_aasa`. | Add the recipe from agent-hands-recipes.json to ~/.claude_runner/recipes.json. Uses existing env_prompt + file_edit + vercel_deploy executors. |
| 14 | Apr 14 | After release keystore generation: extract SHA-256 fingerprint with `keytool -list -v -keystore ~/.android-keystores/makeasong-release.jks -alias makeasong ¦ grep SHA256`, replace `__SHA256_PLACEHOLDER__` in public/.well-known/assetlinks.json, commit, redeploy. | Fully automatable via keytool CLI + file_edit + vercel_deploy. Recipe defined at make-a-song/app-store/agent-hands-recipes.json as `fill_sha_in_assetlinks`. | Add the recipe from agent-hands-recipes.json to ~/.claude_runner/recipes.json. Uses keytool (terminal executor) + file_edit + vercel_deploy. |

## Current Daemon Capabilities

Executors: terminal, npm, github (commit/push/PR/upload), vercel (deploy/env), supabase (SQL/tables), dns (GoDaddy A/CNAME/TXT), browser_click, file_upload, file_write, file_edit, env_prompt, wait_2fa

Clipboard watcher: Auto-parses copied commands with 3+ signal matches

QA loop: Automated multi-round QA → fix → deploy cycle via qa_loop.py

Safety: Dangerous SQL blocking, DNS allowlist, secret scrubbing, 10-action session cap

Notifications: Mac banners + Pushover phone alerts

Rollback: Git revert + Vercel promote previous deployment